Senior Projects

Spring 2016

**Individual** Weekly Report

NAME: \_\_Khoa Tran\_\_\_\_ TEAM: \_SP16-Online Card Game Simulator\_\_

Period covered by this report: From Jan 26 to Feb 2

**Describe briefly this week’s activities (if any) and estimate the amount of time devoted to each one. MAKE SURE YOU SAVE A COPY OF EACH REPORT.**

1. Research Activities \_\_\_\_1\_\_\_\_ Hours

(e.g., investigating API for xyz, searching the web for abc., …)

**Explain:**

We haven’t start on research for the project yet. Although we did spent some time to find Software and examples of similar projects to look at.

2. Out of class time meeting(s) \_\_\_\_3\_\_\_\_ Hours

**Explain:**

We meet for almost 3 hours on skype to talk about the Team Charter assignment. We also discuss a bit about what we want to cover in our project.

3. Documentation Activities \_\_\_\_0\_\_\_ Hours (other than code documentation)

(e.g., producing requirements document, test plan documentation, project related presentation, etc.)

**Explain:**

We haven’t start in research or Coding yet.

4. Design Activities \_\_\_\_\_0.5\_\_\_\_\_ Hours

(e.g. Producing System Architecture/Design, etc.)

**Explain:**

We talk about how we want our design to come out. We decide that the project will be code in C# with visual studio 2013 or 2015.

5. Coding Activities (including code documentation) \_\_\_\_\_0\_\_\_\_ Hours

**Explain:**

We still haven’t finish with the design parts.

6. Testing Activities \_\_\_\_\_\_0\_\_\_\_\_\_ Hours

**Explain:**

We haven’t start on the project yet.

7. Other Project Related Activities \_\_\_\_\_\_1\_\_\_\_\_ Hours

**Explain:**

Read some basics on C# development

8. Other Non-project Related Activities \_\_\_0\_\_\_\_ Hours

(e.g., reading for/preparing/**non-project related** in-class presentation/report)

**Explain:**

9. My project related planed activities for the coming week are:

Since we want our simulator to cover a wide variety of card games. We divine our group into separate sub groups that cover different type of card games. For the Upcoming week we hope to be able to finish with our design and start with the coding.